# Ground Level Storefront Glazing JHA

Worked instructional example

# Work and worksite

A glazing crew will install specified glass into a released ground-level storefront frame using a planned handling method, setting blocks and the required retention system. This fictional learning example records planned controls; it supplies no actual inspections or work authorization.

Frame anchorage, glass identity, clearances and setting details are released by the system documents.

Both sides of the opening can be isolated while the pane remains supported.

This excludes curtain walls, elevated glazing, large panel hoisting and damaged-glass removal.

## Questions before work

What confirms frame readiness and the correct glass?

How will the pane remain supported until retention is complete?

Which system details govern setting blocks, clearances and seals?

# Task Hazard Control

## 1 Accept the frame and glass

Hazard: An incomplete frame or wrong pane can fail or create an unsafe fit.

Control: Lead checks frame release, glass marks and setting details against current documents. Hold damaged material, loose anchors or unresolved clearances.

Verification: Compare the opening and pane with the installation record.

Reasoning: A pane that fits visually may still be the wrong unit.

## 2 Prepare both sides of the opening

Hazard: People can enter the pane’s fall path or be struck by tools.

Control: Isolate both sides, keep exits available and prepare a handling route and stable material supports.

Verification: Lead walks the route and checks the boundary before moving glass.

Reasoning: The installation needs a protected receiving area.

## 3 Inspect handling equipment and prepare the setting

Hazard: An unsuitable handling device or misplaced block can drop or damage glass.

Control: Use the assessed panel-handling method and check devices against actual instructions. Prepare the specified blocks, retainers and tools before lifting.

Verification: Lead checks equipment suitability and setting materials.

Reasoning: Support details must be ready before the pane enters the opening.

# Complete the work and hand over

## 4 Position the pane

Hazard: Glass can cut workers, trap fingers or strike the frame.

Control: Coordinate movement under one leader, keep hands out of pinch paths and land on the specified setting supports without forcing a fit.

Verification: Leader monitors clearance and support; pause for resistance or loss of control.

Reasoning: Forcing a pane changes both the exposure and installation quality.

## 5 Complete retention and seals

Hazard: Releasing handling support too soon can let the pane fall; sealants can expose workers.

Control: Install the required retention before releasing support. Apply the specified seals with actual product chemical controls and protect unfinished edges.

Verification: Lead verifies independent retention and the product method before release.

Reasoning: A seated pane may still need retainers to remain stable.

## 6 Inspect and hand over

Hazard: Missing retainers, loose waste or cure restrictions can endanger occupants.

Control: Check the system’s required completion items, collect waste and communicate product cure and access restrictions. Keep the boundary until authorized release.

Verification: Lead reconciles completed and open items with the receiving supervisor.

Reasoning: The handover must state actual retention and access status.

## Pause and reassess

Frame release, pane identity or fit differs.

Handling support or retention cannot be completed.

The job changes to elevated or heavy-panel glazing.

# Improve the controls

Needs improvement: Be careful around the equipment.

More useful: Use the assessed panel-handling method and check devices against actual instructions. Prepare the specified blocks, retainers and tools before lifting.

Needs improvement: Check the area before starting.

More useful: Lead checks frame release, glass marks and setting details against current documents. Hold damaged material, loose anchors or unresolved clearances.

## Decisions that change the analysis

Does this also cover curtain-wall installation?

No. Curtain walls introduce different anchorage, lifting, access and temporary-support interfaces. The storefront frame is released before this ground-level glass-setting task.

What must be recorded before this example is used on a job?

Replace the scenario with the actual work, identify additional hazards with the crew, and record the applicable instructions, responsible people, inspection findings, unresolved actions and required authorization. A planned verification is not an inspection result.

## Training needs

Actual glass-setting system, handling method and retention sequence.

Sealant hazards and recognizing frame or pane deviations.

Confirm applicable qualifications and actual training evidence for the people assigned. Related toolbox talks support discussion; they do not establish competence.

## References and adaptation

OSHA 1926.300 Hand and power tools
https://www.osha.gov/laws-regs/regulations/standardnumber/1926/1926.300

OSHA 1910.1200 Hazard communication
https://www.osha.gov/laws-regs/regulations/standardnumber/1910/1910.1200

OSHA 1926.59 Hazard communication in construction
https://www.osha.gov/laws-regs/regulations/standardnumber/1926/1926.59

OSHA 1926.21 Safety training and education
https://www.osha.gov/laws-regs/regulations/standardnumber/1926/1926.21

References reviewed October 9, 2026. Use actual equipment and product instructions, project design and site requirements. This instructional example supplies no actual inspection results, signatures or work approval.